What went well

- Successfully creating two distinct views for mentors and students

- Implemented many features that we planned to, including the ability to submit a meeting log, allowing a mentor to see all students and their mentees, and the ability to upload a csv to populate the database.

  - Finished many more features than we did in sprint 2 since we didn’t have to spend as much time learning the tech stack

- Successfully hosted website on the cloud

- Fixed cyber concerns like X-frame vulnerabilities and input buffer limits.

- Did better at documenting/commenting code

What didn’t go well

- Lack of communication sometimes

- Needed to restructure the database and rethink how our information was being stored.

What could be improved

- Remembering to assign people the Jira tasks that they commit to doing in the stand-ups.

- Better documentation for the cloud hosting process

Challenges

- For the next sprint, polishing the project to finish and meet all expectations and be fully functional for department use.

- For this sprint, communication was a challenge. In the next sprint, we will improve on communicating any major changes or issues we have.

- Making sure we are keeping up with the cyber requirements given